## Slide 1: SCA
Raz Shlomo

## Slide 2: Agenda
Motivation
Goals
User Roles
User Stories
Main features
Risks
Development guidelines
Code reviews
Timelines
Assumptions
Open issues

## Slide 3: Motivation
Customers have a difficulty to stand under regulations about code review.
Code review by a human takes long time and can miss vulnerabilities.
Customers want to set conventions about their code and enforce them.

## Slide 4: Goals
Create static code analysis application that runs analysis rules.
Support diverse software development languages.
Can be deployed on diverse environments types (cloud, on-prem, desktops).
Support huge code bases.
System that can be integrated in software development lifecycles (Maven, NPM, etc.).

## Slide 5: User Roles
Software developers
Devops teams
Advanced users with software development knowledge.

## Slide 6: User Stories
As a software developer, I want to make sure that my code changes stands with my enterprise code conventions and regulations.
As a devops team leader, I want to integrate static-code-analysis application in my organization build environment in order to enforce regulations and code conventions.
As a software developer, while building my module, I got false-positive errors.
As a devops team leader, I got a new requirement for my SCA application and I need to create a new custom rule for analysis.
…

## Slide 7: Main Features
SCA Application
  Configuration Loader
    Load configuration of what should done by the SCA application
  SCA Rules
    Load rules to the application.
  SCA files loaders
    Load files to the application.
  Static code analysis runner – perform SCA
  SCA reporters - decide what to do with the results
    Fail compilation reporter
    Upload results to servers
    Store in SCA Cloud application
    Send notification reporter

## Slide 8: Main Features | continue
False positive reporter
  Report and store false positives
  Have full integration with SCA Application
SCA report to cloud
  Report, store, manage SCA results in the cloud.
  Manage dashboards of the SCA results.
  Generate statistics reports.
SCA store – customize your SCA application
  Upload/download SCA rules
  Upload/download files importers code
  Upload/download reporters code

## Slide 9: SCA Application High-Level Design
Load configuration properties
Initialize all file loaders
SCA Runner
Validate all needed information exists
Rules Loaders
Load reporters from the configuration
Run the reporters with the results
File loaders should be prepare to read files
Compiled rules
Dynamic rules
Collect results from the rules inspection
Initialize reporters
Call the reporters code with the results
Perform analysis on all files and rules

## Slide 10: SCA High-Level Design Configuration Loader
Load object that will be the recipe of what and how the SCA should run
The loaded configuration object should contain
  List of rules loaders with their parameters.
  List of files loaders with their parameters.
  List of reporters with their parameters.
Must have a well defined interface in order to make it possible to implement in many ways by us and customers.
We will implement a JSON configuration loader from CLI parameters

## Slide 11: SCA High-Level Design File Loaders
Interface of getting files to perform the analysis on them.
We will implement file system loader – loads files of the file system by path.
Must have a well defined interface in order to make it possible to implement in many ways by us and customers.

## Slide 12: SCA High-Level Design Rules Loaders
Interface of getting rules that will inspect the code.
Load false positives information of it’s rules
We will implement compiled rules loader that loads rules of compiled classes.
Must have a well defined interface in order to make it possible to implement in many ways by us and customers.

## Slide 13: SCA High-Level Design Rules
Interface of inspecting code
Skip in case of known false positive
Responsible of one condition of code violation.
Must have a well defined interface in order to make it possible to implement in many ways by us and customers.

## Slide 14: SCA High-Level Design SCA Runner
Get all rules from the rules loaders.
For each file from the file loaders, perform inspection of the loaded rules.
Should run multi-threaded inspection.
Generate results of the inspection.
Load reporters and send the results to them.

## Slide 15: SCA High-Level Design Reporters
Get the results from the SCA Runner
Perform needed manipulation of the results
Report them.
We will implement a ‘throw-exception’ reporter that throws an exception in case of errors in order to fail the builds.
Must have a well defined interface in order to make it possible to implement in many ways by us and customers.

## Slide 16: Risks
Risk | Severity (1-5) | Probability (1-5) | Mitigation | Owner
Summer vacations | 4 | 4 | Send vacation requests ASAP | @Raz
High scale stabilization | 5 | 2 | Create high scale automations environment | Automations I/S TL

## Slide 17: Development Guidelines
Before coding
  Create design document.
  Approve it with at least one developer and TL.
  In case of changing major components or change I/S approve with our Architect.
Automations
  Every logic component must be covered by unit testing.
  Each feature must have system testing with customer environment.
Static code analysis
  Our static-code-analysis must run on every pushed code.
Every feature must have a ‘kill-switch’ using our kill-switches I/S.
Merge of feature to main-train must get QA approval and include the automations.

## Slide 18: Development Guidelines | continue
Timelines
  Must set time frame for feature detailed design
  Every development assignment must have time estimation
  Every developer should ‘raise flag’ in case of a delay ASAP.

## Slide 19: Code Reviews
Must be done before push.
Code review must be done by 2 persons at least (TL + developer).
  In case of absence, need to define who will be the reviewer.
Every feature must be in new files (don’t enter in existing code)
Maximum ~300 lines per file.
Every class/method must have only one responsibility.
Stick to naming convention as usual
In case of changing code in unknown areas, review the code with the module owner as well.
Part of the code review, the feature must be tested manually by the reviewer as well.
Reuse code!

## Slide 20: THANK YOU!
Question?